DOVEPEAKMAIL

Product Specification, Problem Definition & Technical Architecture

Prepared for Dovepeak Technologies

Version 0.1  |  13 October 2026  |  Status: Initial proposal for technical and commercial validation

Purpose: establish the product scope, operating model, recommended stack, infrastructure requirements, security baseline, commercial hypotheses, and staged implementation plan for a Dovepeak-owned business email hosting service.

# 1. Executive Summary

DovepeakMail is proposed as an integrated email platform with three product lines: (1) business email hosting for domain-based mailboxes, (2) transactional email and developer delivery APIs/SMTP for application-generated messages, and (3) bulk and marketing email campaigns for opted-in customer audiences. Customers should manage domains, users, sending identities, usage, billing and administration from one DovepeakMail account. The platform will share core identity, domain, billing, support and observability services while separating sending streams, reputation controls and policy enforcement.

The recommendation is to own the customer-facing platform and automate the email service lifecycle, while using mature mail-server components rather than writing SMTP/IMAP infrastructure from scratch. A VPS can support an internal pilot and a tightly controlled early-access environment, but a single VPS must not be treated as a production-grade, resilient commercial service. Before taking paying customers at scale, Dovepeak must validate outbound deliverability, IP reputation, port 25 availability, abuse handling, backups, recovery, and a second failure domain.

| Decision area | Initial recommendation |
| --- | --- |
| Product model | Multi-tenant SaaS business email hosting; organisation-based accounts and subscription billing. |
| Initial customer segment | Kenyan SMEs, agencies, schools, professional firms, nonprofits and growing teams that need domain-based email and straightforward administration. |
| Infrastructure approach | Linux mail nodes using mature SMTP/IMAP components; separate product control plane from mail transport and storage. |
| Web application stack | Next.js + TypeScript frontend; NestJS + TypeScript API; PostgreSQL; Redis + BullMQ; S3-compatible object storage for exports and backups. |
| Email core | Evaluate a maintained mail stack such as Postfix + Dovecot with Rspamd and DKIM signing, or a maintained integrated mail platform. Confirm licensing, operational support and upgrade path before selection. |
| Launch strategy | Internal Dovepeak deployment → controlled pilot with selected customers → paid launch after deliverability and recovery gates pass. |
| Commercial principle | Price by mailbox and storage tier, with clear limits, transparent renewals and paid migration/support options. |

# 2. Problem Statement

Businesses need reliable email addresses at their own domains (for example, name@company.co.ke), but setting up and maintaining business email often involves separate providers, confusing DNS changes, manual account creation, limited migration support, unclear storage limits, and fragmented administration. Small organisations may not have a dedicated IT administrator to coordinate domain verification, mailbox setup, access controls, billing, employee offboarding and data migration.

Dovepeak Technologies also wants to reduce dependence on third-party email providers for its own operations and build a service it can commercialise. The challenge is not only to develop an inbox UI; it is to operate a secure, trusted and deliverable email service with strong abuse prevention, customer isolation, reliable backups, support and sustainable unit economics.

## 2.1 Product opportunity

One place to connect domains, verify ownership, configure DNS and manage mailboxes.

Self-service organisation administration: users, aliases, groups, roles, policies and offboarding.

Migration assistance for customers moving from existing IMAP-based providers and, later, provider-specific APIs.

Local-market onboarding and support, including guidance for common DNS providers and Kenyan business customers.

A foundation for future Dovepeak services such as domain registration/resale, DNS management, calendars, contacts, team collaboration and transactional email—kept as separate products or clearly separated services.

# 3. Product Goals and Non-Goals

## 3.1 Goals

Allow a customer to create an organisation, add a domain and prove control of it.

Provision mailboxes, aliases, distribution groups and role-based admin access.

Send and receive email using webmail and standard clients over secure SMTP submission and IMAP.

Guide customers through MX, SPF, DKIM and DMARC configuration with automated checks.

Provide storage/quota visibility, account lifecycle controls, audit events and service health visibility.

Support mailbox migration with previews, progress, retries, error reporting and final verification.

Support plans, subscriptions, invoices/receipts, renewals, suspensions and controlled reactivation.

Make backup and restore procedures testable, documented and measurable.

## 3.2 Non-goals for the first release

Building a new SMTP, IMAP or MIME implementation from scratch.

Replacing the full Google Workspace or Microsoft 365 productivity suites.

Promising enterprise-grade high availability from a single VPS.

Launching unrestricted anonymous email sending or using mailbox accounts as a bulk-marketing relay.

Building native desktop/mobile clients before a stable webmail and standard-protocol experience exists.

Treating marketing/bulk email, transactional email/API sending and business mailbox traffic as one undifferentiated sending pool; these are in scope as separate, integrated product modules with distinct controls.

# 4. Market Reference: How Established Services Organise the Product

The following is a functional benchmark, not a claim that DovepeakMail must reproduce every feature. Current prices and plan entitlements change by region, currency, billing term and promotion; verify them directly before using them in a commercial comparison.

| Reference capability | Observed pattern | DovepeakMail implication |
| --- | --- | --- |
| Domain onboarding | Add domain → verify ownership → create users/groups → configure MX and mail delivery. | Build a guided setup wizard with DNS instructions, automatic lookup and explicit pass/warn/fail states. |
| User administration | Create users individually or in bulk; manage aliases, group membership and policies. | Provide mailbox lifecycle actions, CSV import/export, aliases, quotas, disable/reset and offboarding. |
| Groups | Group addresses distribute mail to selected members and support common organisational addresses. | Support distribution lists first; shared mailbox/delegated access should be a separately specified capability. |
| Migration | Migration is planned after domains, users and groups exist; IMAP and provider-specific flows may be offered. | Use a migration job model with secure credential handling, incremental sync, retry, mapping and audit logs. |
| Admin console | Organisation-level control over domains, users, groups, security policies, spam and reports. | Separate customer organisation admin from Dovepeak platform operations and support roles. |
| Pricing | Per-user tiers with different mailbox storage, attachment limits, collaboration features and support. | Start with simple per-mailbox plans, storage limits, annual/monthly options and clearly stated exclusions. |
| Security and operations | Business email is more than a mailbox: spam controls, access policies, reports, retention and support matter. | Make abuse prevention, deliverability monitoring, backups, incident response and support part of launch readiness. |

Benchmark sources:

Zoho Mail domain setup: https://www.zoho.com/mail/help/adminconsole/email-hosting-setup.html

Zoho Mail admin console overview: https://www.zoho.com/mail/help/adminconsole/overview.html

Zoho Mail user administration: https://www.zoho.com/mail/help/adminconsole/adding-users.html

Zoho Mail migration overview: https://www.zoho.com/mail/help/adminconsole/migration.html

Zoho Mail IMAP/POP migration: https://www.zoho.com/mail/help/adminconsole/pop-imap-migration.html

Zoho Mail pricing comparison: https://www.zoho.com/mail/zohomail-pricing.html

# 5. Personas and Core User Journeys

| Persona | Primary needs | Key journey |
| --- | --- | --- |
| Business owner / billing owner | Purchase service, connect domain, control costs, receive invoices. | Register → create organisation → select plan → add domain → pay → monitor subscription. |
| Organisation administrator | Create users, groups, aliases and security rules. | Verify domain → add mailboxes → configure DNS → invite users → manage changes. |
| Mailbox user | Read/send email, search, organise messages and use mobile/desktop clients. | Sign in securely → use webmail or IMAP/SMTP client → manage folders and preferences. |
| Migration lead / IT consultant | Move existing accounts with minimal disruption and clear status. | Create migration → map source/destination → run test → sync → validate → cut over MX. |
| Dovepeak support operator | Diagnose DNS, delivery, account and billing problems without unrestricted mailbox access. | Review account status/diagnostics → request consent or limited access → act with audit trail. |
| Dovepeak platform administrator | Manage tenants, plans, mail nodes, abuse cases, billing and platform health. | Monitor queues/health → enforce policies → investigate incidents → suspend or restore service. |

# 6. Functional Requirements

## 6.1 Identity, organisations and access

Customer registration, email verification, sign-in, password reset, session management and MFA for administrators.

Organisation/tenant records with an owner, billing contact, timezone, plan, status and verified domains.

Role-based access: Owner, Organisation Admin, Billing Admin, Helpdesk/Read-only role, and Mailbox User.

Support secure invitations, account recovery, session revocation and administrator audit logs.

Support employee offboarding: disable sign-in, revoke sessions, preserve mailbox according to retention policy, transfer/forward mail only with authorised admin action.

## 6.2 Domains and DNS

Add domain and generate a unique TXT verification token; verify through DNS lookup and prevent the same domain from being actively claimed by multiple tenants.

Show exact DNS records for ownership verification, MX, SPF, DKIM and DMARC; allow retry and record last-checked timestamps.

Check DNS propagation and warn about conflicting MX records, multiple SPF records, missing DKIM, weak DMARC policy and DNS syntax errors.

Separate domain ownership verification from mail-routing activation; a verified domain does not automatically mean email is receiving correctly.

Maintain a domain status lifecycle: Pending verification, Verified, DNS incomplete, Active, Suspended, Removal pending.

## 6.3 Mailboxes, aliases and groups

Create, edit, suspend, restore and delete mailboxes; assign plan, quota and user identity.

Support aliases (for example, info@ mapped to a user) without charging a separate mailbox fee where plan rules allow.

Support distribution groups such as sales@, support@ and accounts@ with membership controls and posting permissions.

Clearly distinguish an alias, a distribution group and a shared mailbox. Shared mailbox/delegated access requires its own permission model and should not be simulated by sharing passwords.

Bulk user creation and updates using validated CSV templates; provide row-level success/error output.

Enforce mailbox count, storage, attachment, send-rate and recipient limits per plan and anti-abuse policy.

## 6.4 Webmail and client access

MVP webmail: inbox, sent, drafts, archive, trash, folders/labels, read/unread, search, attachments, compose/reply/forward and contact autocomplete.

Support secure IMAP access and authenticated SMTP submission for third-party clients; publish configuration instructions.

Responsive interface for desktop and mobile browsers; accessible forms and clear empty/error/loading states.

Session security, login alerts and account-level controls. Do not store user passwords in plaintext or expose mail-server credentials in frontend code.

Evaluate a maintained webmail client or UI foundation before building every mail interaction from scratch; confirm licence, security maintenance and branding/customisation rights.

## 6.5 Security, spam and delivery controls

TLS for client access and SMTP submission; secure credential storage; MFA for administrators; rate limits and brute-force protection.

Inbound spam/virus filtering, reputation checks, outbound rate controls, suspicious-login alerts and abuse reporting.

DKIM signing for outbound mail; SPF and DMARC guidance and validation; support TLS reporting and investigate MTA-STS/DANE as maturity increases.

Queue visibility, bounce classification, deferred delivery monitoring, blocklist/reputation monitoring and postmaster/abuse workflows.

Prevent open relay, compromised-account abuse and unauthorised bulk sending; define acceptable-use policy and response runbooks before public launch.

## 6.6 Migration and onboarding

Initial migration method: IMAP-to-IMAP with encrypted transport, per-mailbox mapping, test connection and progress tracking.

Migration job states: Draft, Validating, Queued, Running, Partial, Failed, Completed, Final sync completed.

Keep source credentials encrypted only for the shortest required period; restrict access, mask secrets in logs and delete credentials after completion.

Support dry-run validation, retries, per-folder/message counts, error exports and final incremental sync before MX cutover.

Later integrations: Google Workspace and Microsoft 365 APIs, contacts/calendar migration, PST/mbox/EML import and guided migration assistance.

## 6.7 Billing and customer support

Plans, mailbox entitlements, storage limits, billing period, subscription status, invoices/receipts, renewal dates and payment history.

Support manual invoicing/payment reconciliation initially; add a payment gateway after settlement, refund, webhook and reconciliation flows are agreed.

Grace period and suspension rules must be explicit. Never silently delete mail immediately when a subscription payment fails.

Support ticket or contact form, service status page, documentation, DNS troubleshooting and customer-visible maintenance notices.

# 7. Administration Surfaces

## 6.8 Bulk, Marketing and Transactional Email (Required Product Line)

This capability is in scope for DovepeakMail's all-in-one product vision. It should be implemented as a distinct sending platform connected to the same customer account, domain verification, billing and administration system—not as an unrestricted feature of ordinary user mailboxes.

### Marketing/bulk campaigns

Manage contact lists, audience segments, tags, custom fields, consent/source records and suppression lists.

Create campaigns with a visual or structured editor, reusable templates, preview/test sends, scheduling, timezone-aware delivery and campaign status.

Support unsubscribe links, list-unsubscribe headers where applicable, bounce and complaint processing, suppression enforcement and preference management.

Track accepted, delivered, deferred, bounced, complained, opened and clicked events where supported; explain that open tracking can be incomplete or privacy-protected by recipient clients.

Provide campaign reports, recipient-level event timelines with appropriate access controls, exportable results and campaign audit history.

Use queueing, throttling, retries and per-customer limits; support gradual ramp-up and campaign pause/kill controls.

### Transactional email and developer platform

Provide project/workspace management, API keys with scopes and rotation, SMTP credentials, verified sending domains and environment separation (test versus production).

Offer REST API endpoints and documented SMTP submission for sending individual or batched transactional messages; publish SDKs/examples for priority languages after API contracts stabilise.

Support templates with variables, preview/test sends, versioning and validation; common use cases include OTPs, password resets, receipts, invoices, order updates and system alerts.

Provide idempotency keys, request IDs, queue status, delivery logs, event webhooks with signature verification/retries, bounce/complaint events and API usage dashboards.

Offer clear rate limits, daily/monthly quotas, message-size limits, recipient restrictions, API-key revocation and abuse detection.

Keep transactional sending distinct from campaign sending, including separate credentials, quotas and preferably separate IP pools or carefully managed reputation pools as volume grows.

### Shared sending infrastructure and controls

Central sending service with durable queues, tenant-level rate limiting, back-pressure, retries, dead-letter handling and idempotent processing.

Domain/sender verification and DNS readiness checks for SPF, DKIM and DMARC; support custom return-path/bounce domains where feasible.

Event ingestion pipeline that normalises provider/MTA events and deduplicates webhook/event retries.

Central suppression service for hard bounces, complaints and unsubscribes; campaigns must not send to suppressed recipients.

Customer-level usage metering and billing dimensions for accepted/sent messages, overages, dedicated IPs, storage and optional support.

Abuse review, sending reputation monitoring, gradual warm-up guidance, unusual-volume alerts and account suspension workflows.

## 6.9 Bulk Email Consent and Deliverability Policy

DovepeakMail must distinguish legitimate opt-in marketing from unsolicited bulk sending. Customers must document a lawful basis/consent where required, identify the sender, provide a working unsubscribe mechanism, honour suppression promptly and follow applicable privacy and anti-spam laws. DovepeakMail should prohibit purchased/scraped lists and abusive sending in its acceptable-use policy. Transactional messages must not be used as a workaround for marketing consent requirements.

The platform must have independent operational safeguards: sending limits, queue pausing, reputation monitoring, bounce/complaint thresholds, abuse review and separation of campaign traffic from ordinary mailbox and critical transactional traffic. Exact thresholds should be configurable and tuned using pilot data rather than hard-coded without evidence.

| Module | MVP scope | Later expansion |
| --- | --- | --- |
| Business email hosting | Domains, DNS, mailboxes, aliases, distribution groups, webmail/client access, migration basics. | Shared mailboxes, retention/legal hold options, delegated administration and richer collaboration. |
| Campaign email | Contact imports, consent/source fields, lists, simple segmentation, templates, test send, scheduling, unsubscribe/suppression, campaign report. | Visual automation journeys, A/B tests, advanced segmentation, landing forms and reusable campaign flows. |
| Transactional email/API | Verified sending domains, API keys, send API, SMTP credentials, templates, event logs, signed webhooks, basic SDK/example docs. | Multi-region delivery, advanced analytics, dedicated IP management, richer SDK coverage and enterprise controls. |
| Platform operations | Usage limits, tenant quotas, abuse queue, delivery dashboards, billing hooks, service health and audit events. | Automated reputation scoring, more advanced fraud detection, premium SLAs and reseller controls. |

| Surface | Responsibilities |
| --- | --- |
| Customer portal | Signup, organisations, plans, invoices, domains, DNS diagnostics, mailbox inventory, groups, migration jobs, support and usage. |
| Webmail | Daily mailbox experience; folders, search, compose, attachments, account settings and session/security controls. |
| Organisation admin console | Users, aliases, groups, policies, quotas, MFA enforcement, offboarding, audit events and domain settings. |
| Dovepeak operations console | Tenant search, subscription state, mail-node health, queue metrics, abuse reports, support cases, suspensions, incident records and audit review. |
| Infrastructure/observability | Metrics, logs, alerts, mail queue depth, delivery/bounce rates, storage consumption, backup status, TLS expiry and node capacity. |

# 8. Recommended Technical Architecture

Use a modular control plane that provisions and governs the mail service, with the mail transport/storage tier isolated from the customer web application. The API must not directly expose privileged shell access or accept arbitrary mail-server configuration from users. Provisioning should occur through a narrowly scoped internal service or job worker with validated operations.

| Layer | Recommended starting choice | Purpose |
| --- | --- | --- |
| Customer UI | Next.js + TypeScript | Marketing pages, onboarding, customer portal and admin interfaces. |
| API/control plane | NestJS + TypeScript | Tenant, domain, mailbox, plans, billing, audit and provisioning APIs. |
| Primary database | PostgreSQL | Transactional source of truth for tenants, domains, users, entitlements and jobs. |
| Queue/cache | Redis + BullMQ | Asynchronous provisioning, DNS checks, migration jobs, notifications and retry workflows. |
| Mail transfer agent | Postfix | SMTP receiving, outbound queueing, routing and policy enforcement. |
| Mailbox access/storage | Dovecot plus selected storage layout | IMAP/POP3 access and mailbox delivery/access integration; validate scale and storage design. |
| Filtering/signing | Rspamd + DKIM signing integration | Spam scoring, rate/policy controls and message authentication. |
| Webmail | Evaluate Roundcube or another maintained client | Reduce time-to-market; review licence, patch cadence, UX and integration fit. |
| Object storage | S3-compatible storage for backups/exports; mailbox storage decision separately | Encrypted backups, migration artefacts and export packages. |
| Edge/security | Reverse proxy, TLS certificates, firewall, fail2ban or equivalent controls | Protect web/API endpoints and reduce unauthorised access. |
| Observability | Prometheus + Grafana + centralised logs/alerts | Monitor API, queues, mail flow, disk, certificates and backup jobs. |
| Deployment | Docker Compose for controlled pilot; automated config and backups | Repeatable environments. Do not containerise mail blindly without persistent storage and networking validation. |
| Sending platform | Dedicated sending API/service + durable queue workers | Orchestrate campaigns and transactional messages; enforce quotas, retries, idempotency, suppression, webhooks and event tracking. |

Important: Postfix and Dovecot are mature components with documented SMTP and IMAP capabilities, but a production service still requires careful configuration, patching, monitoring and operational expertise. Dovecot Community Edition documentation describes it as designed for a single server; plan for a different architecture or commercial support before assuming multi-node mailbox scale.

Technical references: https://www.postfix.org/documentation.html | https://doc.dovecot.org/main/ | https://doc.dovecot.org/main/core/config/imap.html

## 8.1 High-level request and mail flow

Customer creates organisation and adds a domain in the DovepeakMail portal.

Control plane issues a DNS verification token; background worker checks authoritative DNS and records the result.

After verification, an organisation admin creates mailboxes/groups. The API validates plan limits and creates an auditable provisioning job.

Provisioning worker updates the mail platform through a restricted integration and confirms the mailbox is ready.

Customer publishes MX/SPF/DKIM/DMARC records; DNS checker verifies the expected state.

Inbound mail arrives at the MX host, passes connection and spam policy checks, then is delivered to the target mailbox.

Outbound mail is submitted through authenticated SMTP, checked against account and tenant sending policies, DKIM-signed, queued and delivered with bounce/defer tracking.

Metrics and logs update operational dashboards; customer-facing delivery diagnostics expose safe, non-sensitive status.

## 8.2 Logical components

| Component | Data / responsibility | Trust boundary |
| --- | --- | --- |
| Portal/API | Tenant-facing requests and permissions. | Public internet; strict authentication, validation and rate limits. |
| Control database | Tenant metadata, entitlements, audit records, mailbox references. | Private network; no direct public access. |
| Provisioning worker | Applies validated mailbox/domain operations. | Highly privileged; minimal credentials, allowlisted actions and full audit. |
| Mail edge/MTA | SMTP traffic, queues, reputation and delivery policies. | Internet-facing; hardened, monitored and isolated from portal. |
| Mailbox service/storage | Mail content, indexes, folders and quotas. | Sensitive data zone; strict tenant/user access and backup controls. |
| Operations console | Service health and limited support functions. | Restricted staff access, MFA, approvals and audit logging. |

# 9. Data Model: Initial Core Entities

| Entity | Key fields / notes |
| --- | --- |
| Organisation | id, name, owner_user_id, status, timezone, created_at |
| User | id, email/login, password_hash or identity-provider reference, MFA state, status |
| Membership / Role | organisation_id, user_id, role, invitation state |
| Domain | organisation_id, domain_name, verification_token_hash, verification_state, mail_state |
| DnsCheck | domain_id, record_type, expected_value, observed_value, status, checked_at |
| Mailbox | organisation_id, domain_id, local_part, user_id, plan_id, quota_bytes, status |
| Alias | source address, destination mailbox/group, organisation_id, status |
| Group | organisation_id, address, posting_policy, membership and moderation rules |
| Subscription / Plan | plan_id, billing interval, status, renewal date, payment reference |
| MigrationJob / MigrationAccount | source type, destination mailbox, state, counts, safe error codes, timestamps |
| AuditEvent | actor, tenant, action, target, timestamp, IP/device metadata, outcome |
| AbuseCase | report type, affected account/domain, evidence references, status, decisions and timestamps |

Email message content should not be stored in the primary business database. Keep mailbox storage in the selected mail-storage layer and store only the identifiers, quota/usage summaries and operational metadata needed by the control plane.

# 10. Infrastructure and Operational Prerequisites

## 10.1 Before choosing a VPS or provider

Confirm the provider permits email hosting and outbound SMTP on port 25; obtain written confirmation if policy is unclear.

Confirm reverse DNS/PTR can be set for the sending IP and that the hostname, PTR and forward DNS can be made consistent.

Check whether the IPv4 address is clean and has a credible reputation; avoid shared or recycled IPs with unknown history.

Determine IPv6 availability and whether IPv6 outbound mail can be operated with correct PTR, reputation and authentication; disable it for mail if it cannot be configured correctly.

Confirm disk IOPS, storage type, backup options, network throughput, bandwidth limits, snapshot consistency and restore support.

Use a dedicated hostname such as mail.dovepeakmail.example and separate hostnames for webmail, admin/API and SMTP submission where appropriate.

Have a second backup destination outside the VPS and test restoration before accepting customer mail.

## 10.2 Required DNS and network planning

| Record / port | Purpose / policy |
| --- | --- |
| MX | Routes inbound email to DovepeakMail's mail host. |
| A / AAAA | Maps service hostnames; publish only address families that are properly operated. |
| PTR / reverse DNS | Reverse lookup for outbound mail IP; must align with sending hostname expectations. |
| SPF (TXT) | Authorises approved sending hosts; publish one coherent SPF record per domain. |
| DKIM (TXT/CNAME) | Publishes the public key used to verify signed outbound mail. |
| DMARC (TXT) | Defines alignment policy and reporting; start with monitoring and move to enforcement when legitimate sources are identified. |
| TLS certificates | Secure webmail, portal, IMAP and SMTP submission; automate renewal and alert on failures. |
| 25 / 465 / 587 | SMTP server-to-server delivery and client submission as supported by chosen configuration; document the exact supported modes. |
| 993 / 995 | Secure IMAP/POP access if offered; prefer secure client configurations and avoid insecure legacy access. |
| 443 | HTTPS for portal, webmail, APIs and status page. |

DNS standards and provider-specific record values must be verified during implementation. Do not copy generic sample SPF/DKIM values into production without matching the actual mail hosts and signing configuration.

# 11. Security, Privacy and Compliance Baseline

Tenant isolation: every API query and mail-management operation must be scoped to an organisation and authorised role.

Encrypt data in transit; encrypt backups and sensitive stored data at rest where supported. Protect secrets with a secret manager or tightly controlled encrypted configuration.

Never log passwords, authentication tokens, full message bodies or migration secrets. Limit diagnostic logging and define retention periods.

MFA for all Dovepeak staff and organisation administrators; use least privilege and separate day-to-day accounts from privileged operations accounts.

Audit security-sensitive actions: login failures, MFA changes, mailbox creation/deletion, role changes, DNS changes, migration access, suspension and support access.

Implement SPF/DKIM/DMARC, spam/virus filtering, outbound quotas, abuse reporting, blocklist monitoring and a documented incident response process.

Back up control-plane data, mail data and configuration separately; define recovery point objective (RPO) and recovery time objective (RTO), then run restore drills.

Define retention, deletion, export, customer offboarding, legal requests, incident notification and support-access policies before public launch.

Obtain Kenyan legal/privacy review, including applicability of the Data Protection Act and ODPC requirements, cross-border processing, contracts, subprocessors and data-subject requests. This document is not legal advice.

Publish acceptable-use, privacy, service terms, abuse policy, data processing terms and a clear service-level statement.

# 12. Deliverability Is a Core Product Requirement

Email deliverability is a launch gate, not a feature to postpone. A technically working SMTP server can still fail commercially if major mailbox providers reject or spam-folder messages. Before production, test inbound and outbound delivery to Gmail, Outlook/Microsoft 365, Yahoo and representative business domains; validate authentication alignment, reverse DNS, TLS, bounce handling, complaint rates, rate limits and IP/domain reputation.

Create and monitor postmaster@ and abuse@ operational contacts.

Set per-mailbox and per-tenant sending limits; gradually increase legitimate volume instead of allowing sudden bulk sends.

Use a clear abuse escalation path with evidence, decision records and an appeal process.

Separate marketing/transactional bulk sending from normal mailbox traffic; do not let customer apps use mailbox credentials as a bulk email API.

Maintain mail queue dashboards and alert on unusual queue growth, bounce spikes, deferrals, authentication failures and blocklist listings.

# 13. Commercial Model and Initial Pricing Hypotheses

The figures below are hypotheses for market testing, not final approved prices. They are deliberately expressed in KES for a Kenya-first launch. Before publication, model VAT/tax, payment fees, domain costs, mail storage, backups, support time, abuse losses, infrastructure redundancy and the cost of acquiring/retaining customers.

| Proposed plan | Illustrative price | Possible entitlements |
| --- | --- | --- |
| Starter | KES 150–250 / mailbox / month | 5–10 GB mailbox, custom domain, webmail, IMAP/SMTP, aliases, standard spam filtering, community/email support. |
| Business | KES 300–450 / mailbox / month | 20–30 GB mailbox, groups, bulk user management, enhanced admin controls, migration tools, priority support. |
| Business Plus | KES 500–750 / mailbox / month | 50 GB mailbox, advanced policies, extended audit/reporting, priority migration assistance and stronger support commitments. |
| Custom / Enterprise | Quote-based | Custom storage, onboarding/migration project, tailored retention, dedicated support and negotiated service commitments. |

Commercial rules to decide: minimum number of mailboxes; monthly versus annual billing; whether aliases and groups are included; storage overage policy; attachment limit; domain registration/resale margin; migration pricing; refund policy; grace period; data export and deletion timeline; support hours; and whether taxes are included in displayed prices.

## 13.1 Cost model required before setting final prices

Fixed monthly infrastructure: mail nodes, control plane, database, backups, monitoring, status page and redundant DNS.

Variable costs: mailbox storage, backup retention, outbound bandwidth, payment fees, support time and migration processing.

Risk allowance: abuse investigation, compromised accounts, IP reputation recovery, emergency capacity and customer refunds.

Target gross margin and support capacity per plan; calculate at 10, 50, 100, 500 and 1,000 mailboxes.

Pricing review against current regional Zoho, Google Workspace and Microsoft 365 offers using like-for-like storage, support, billing period and productivity features.

# 14. Implementation Roadmap

Roadmap note: the first internal proof of concept may run on a VPS, but a commercial all-in-one platform must not depend on a single node for control plane, mailbox data, outbound queues and backups. Separate these failure domains as the service grows, and validate sending throughput, queue recovery and IP reputation before public bulk sending.

| Phase | Indicative duration | Deliverables / exit gate |
| --- | --- | --- |
| 0. Feasibility and decisions | 1–2 weeks | Provider/IP/port-25 check; market interviews; licensing review; mail-stack decision; threat model; budget and pricing model. Exit only when delivery feasibility is demonstrated. |
| 1. Internal mail foundation | 2–3 weeks | Internal domain, TLS, SMTP/IMAP, SPF/DKIM/DMARC, inbound/outbound tests, backups and restore drill; initial security hardening. |
| 2. Control plane MVP | 3–5 weeks | Authentication, organisations, roles, domain verification, DNS diagnostics, mailbox/group provisioning, plans/quotas, audit log and operations console. |
| 3. Webmail and client support | 2–4 weeks | Branded webmail integration, responsive UI, SMTP submission/IMAP client setup, mailbox quota and core workflows. |
| 4. Billing and migration | 2–4 weeks | Subscription state, invoices/payment workflow, IMAP migration jobs, retries, error exports and cutover checklist. |
| 5. Pilot and reliability | 3–6 weeks | Selected pilot customers, delivery matrix, abuse simulations, load tests, restore drills, monitoring, support runbooks and documented incident response. |
| 6. Paid launch | After gates pass | Public plans/terms, support coverage, status page, launch review, capacity limits, operational ownership and rollback plan. |
| 3B. Sending platform MVP | 3–5 weeks (overlapping) | Transactional send API/SMTP, templates, API keys, event webhooks, usage limits, contact import, basic campaigns, unsubscribe/suppression and reporting. Exit only after deliverability and abuse controls pass. |

These durations are planning estimates and may overlap where dependencies permit. The schedule must be revised after a technical spike and the team's available capacity are known.

# 15. MVP Acceptance Criteria

A customer can create an organisation and verify control of a domain using a DNS TXT token.

The portal correctly detects and explains missing/incorrect MX, SPF, DKIM and DMARC records.

An authorised admin can create, suspend and restore a mailbox, alias and distribution group within plan limits.

A mailbox can send and receive test messages with supported clients and webmail; authenticated outbound messages pass SPF/DKIM/DMARC alignment tests where configured.

Unauthorised cross-tenant access tests fail for all tested organisation, mailbox, group and migration endpoints.

Migration jobs provide accurate status, safe error messages, retries and final counts; credentials do not appear in logs.

Billing state changes are auditable and do not accidentally trigger immediate irreversible mail deletion.

Alerts fire for disk pressure, queue growth, backup failure, certificate expiry, mail service failure and abnormal bounce rates.

A clean restore drill meets the agreed RPO/RTO for control-plane data and a documented subset of mail data.

Support and abuse runbooks have been exercised, and the launch owner has approved the operational readiness checklist.

A simulated bounce spike or abuse event triggers alerting and a documented pause/review workflow.

Marketing and transactional sending quotas are enforced independently from ordinary mailbox sending; API keys can be scoped, rotated and revoked.

Unsubscribe, complaint and hard-bounce suppression rules prevent future campaign sends to suppressed recipients.

An organisation admin can import opted-in contacts, create a campaign, send a test, schedule or pause a campaign, and see campaign-level delivery/bounce results.

An authenticated application can send a test transactional message through the API/SMTP path using a verified domain, with request ID, status and delivery events visible.

# 16. Key Risks and Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Poor outbound deliverability / IP reputation | Critical | Provider/IP vetting, PTR, SPF/DKIM/DMARC, rate limits, monitoring, staged sending and a pilot delivery gate. |
| Single VPS failure or disk loss | Critical | Off-host backups, tested restoration, separate backup credentials, capacity alerts and second failure domain before wider launch. |
| Open relay or compromised mailbox abuse | Critical | Authenticated submission only, outbound quotas, MFA, anomaly detection, abuse response and immediate suspension controls. |
| Mail data exposure across tenants | Critical | Isolation tests, least privilege, secure storage permissions, restricted support access and audit logging. |
| Provider blocks SMTP port 25 or restricts mail hosting | High | Verify provider policy and port access before committing; maintain an alternate provider plan. |
| Scope expands into full collaboration suite | High | Keep calendars, documents, chat and productivity features outside the first release. |
| Migration failures or data gaps | High | Test migrations, incremental sync, mapping, reconciliation reports, rollback plan and customer sign-off. |
| Pricing does not cover real operating cost | High | Model storage/support/abuse costs at multiple scales and revise prices before public launch. |
| Licensing or upstream maintenance concerns | Medium–High | Review licences, update cadence, security advisories and commercial support options for every core component. |

# 17. Preliminary Decisions Required from Dovepeak

Confirm whether the first release is business email hosting only or includes domain registration/resale and DNS hosting.

Choose the first target segment and initial capacity ceiling (for example, internal use plus a small invited pilot).

Approve the technical discovery phase and provider feasibility checks before committing to a mail stack.

Choose the first webmail approach after a licence, maintenance and integration review.

Agree on customer-facing support hours, backup retention, initial RPO/RTO targets and incident ownership.

Approve pricing research and cost modelling before public prices are announced.

Define acceptable-use, abuse handling, retention, suspension, export and deletion policies with legal review.

# 18. Recommended Immediate Work Plan (First 10 Working Days)

| Day | Work item | Output |
| --- | --- | --- |
| 1 | Product and market scope workshop | Approved target customer, MVP boundary, customer journey and explicit non-goals. |
| 2 | VPS/provider feasibility | Written confirmation on mail hosting, port 25, PTR/rDNS, IP allocation, backup and restore options. |
| 3 | Mail-stack evaluation | Decision matrix for integrated mail platform vs Postfix/Dovecot-based stack; licence and upgrade review. |
| 4 | Deliverability spike | Working test domain; SPF/DKIM/DMARC; test inbound/outbound to major providers; baseline diagnostics. |
| 5 | Threat model and data flow | Trust boundaries, abuse cases, secret handling, tenant isolation and privileged-operation controls. |
| 6 | Control-plane schema/API design | Initial ERD, API contracts, roles, domain lifecycle and provisioning job model. |
| 7 | Portal wireframes | Domain onboarding, DNS checks, mailbox management, billing and operations-console wireframes. |
| 8 | Infrastructure-as-code and CI/CD | Reproducible staging environment, secrets strategy, automated deployment and rollback. |
| 9 | Backup and observability setup | Metrics/logs/alerts and a documented, tested backup restoration procedure. |
| 10 | Go/no-go review | Updated budget, risks, MVP backlog, milestones and decision to proceed to pilot build. |

# 19. Definition of Done for Initial Preliminary Phase

The preliminary phase is complete when Dovepeak has (1) approved product scope, (2) validated provider and deliverability feasibility, (3) selected a maintainable mail architecture, (4) established a realistic infrastructure and operating budget, (5) documented the threat model and abuse policy, (6) agreed on the first pricing hypotheses, and (7) approved an MVP backlog with acceptance criteria. Do not announce a public launch date before these decisions are made.

# 20. Reference Links

Zoho Mail pricing and editions: https://www.zoho.com/mail/zohomail-pricing.html

Zoho domain hosting setup: https://www.zoho.com/mail/help/adminconsole/email-hosting-setup.html

Zoho admin console overview: https://www.zoho.com/mail/help/adminconsole/overview.html

Zoho adding users: https://www.zoho.com/mail/help/adminconsole/adding-users.html

Zoho migration overview: https://www.zoho.com/mail/help/adminconsole/migration.html

Zoho IMAP/POP migration: https://www.zoho.com/mail/help/adminconsole/pop-imap-migration.html

Postfix documentation: https://www.postfix.org/documentation.html

Postfix TLS support: https://www.postfix.org/TLS_README.html

Dovecot documentation: https://doc.dovecot.org/main/

Dovecot IMAP configuration: https://doc.dovecot.org/main/core/config/imap.html